Our Face Recognition Project is going to revolutionize the way instructors manage their class. The instructor will be able to log into to our application, create and manage their class, take a picture of their class, and then will be presented information about the people in the picture. Creating and managing a class will include the ability to create a new student in a class, update information about a particular student, and upload a picture of the student. The instructor will have the ability to create multiple classes. Information presented to the instructor will include, but is not limited to, name, classification, major, and notes about the student. Names will be overlaid on the image, with information presented below.

This project will be completed by 4 people. There is one project manager (Jack Meyer), one Systems Engineer (Anthony House), one Architect and Developer (Nischay Venkatram), and one Tester and Integrator (Ian Harris). Although these roles are clearly defined, it is expected that each team member will contribute in another place when deemed necessary. We approximate that this project will require 20+ hours per person, coming to a total of 80+ hours of work. Outside of the salary of each developer, you can expect no additional costs. We plan on utilizing our own apartments and open spaces to complete work, therefore there will be no costs for space and work areas. We are using open source technologies, which in return means no cost for using third party resources. Most of the 80+ hours are going to be spent researching each individual framework and setting up the project. We predict once the research and set up is completed, development work will flow smoothly.

One issue that can be seen right from the start is the integration of our open source library for Facial Recognition, Open CV. There could be unforeseen integration issues that appear throughout the course of development. This is a significant risk because it is the basis of our project. To mitigate this risk, we will continue to do research as the project goes along. Another issue is the lack of knowledge of one of the technologies we will be using, Angular 2. Our developers have limited knowledge of Angular 2. If this issues manifests into a large issue, we will move to do a different front end framework which our developers have more experience with.

The completion of our project can be tracked on our issue tracking system. We will be using GitHub issues and pull requests to track the work being done to the project.